# Project Check Point 3

Team Name: S.E.N.D.

Project Title: Marketplace Product Price Comparator App

Course: CIS 553 - 002, Fall 2022

Group Members:   Nayan Patel, Steve Anderau, Ethan Pellegrini, Dheeraj Mohanbabu

------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------

- What functionality does the system have at the end of this iteration?

ANS: With this iteration (i.e., Sprint 4), following system functionality has been achieved for the “Marketplace Product Price Comparator App” product:

- The results are correctly sorted in the backend based on user selection

- The user selection for sorting out the displayed product attributes has been added

- The sorted results are replacing the already displayed un-sorted results on the UI

- Full integration testing has been performed and all issues/bugs found have been fixed.

- List the user stories that you have implemented at this iteration.

ANS: Following stories/tasks that we have implemented in this iteration (i.e., Sprint 4):

| Table 1 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Issue Type | Issue key | Issue id | Summary | Status Category | Sprint | Description |
| Task | SEND-29 | 10028 | Display sorted results on the UI | In Review | SEND Sprint 4 | Pull the sorted results from the data structure and display on the UI Pre-conditions: Based on the user selected product attribute for sorting, the result table shall be sorted and the sorted table is stored in the same or a new data structure Post-conditions: The sorted table from the data structure shall be displayed on the UI |
| Task | SEND-28 | 10027 | Sort the result in the background | In Review | SEND Sprint 4 | Sort the result table in the background and store in the same or a different data structure Pre-conditions: The user selection for the sorting by product attribute is available Post-conditions: Based on the user selected product attribute for sorting, the result table shall be sorted and the sorted table is stored in the same or a new data structure |
| Task | SEND-27 | 10026 | Create an option in UI to sort results | In Review | SEND Sprint 4 | Create an option in UI that can allow the user to choose the attribute that is used to sort the results Pre-conditions: The drop down (or similar) menu in the GUI is available to select the attribute that user would like to sort the list by Post-conditions: The user selected product attribute for sorting shall be captured in a UI backend variable with correct value |
| Story | SEND-20 | 10019 | Integration Testing | In Progress | SEND Sprint 4 | As a user of the “Marketplace Product Price Comparator App”, I want to run an end to end integration testing for all the major use cases: # Search for the product # Display search results # Sort search results by attribute Pre-conditions: The stories SEND-17, SEND-18, and SEND-19 are complete and unit testing was done for those Post-conditions: All the integration tests passed |

Following epics/stories are blocked by stories/tasks that were completed either in previous sprints or are planned to be completed in the current sprint.  Once the current sprint stories are moved to Done, they will be closed successfully.

| Table 2 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Issue Type | Issue key | Issue id | Summary | Status Category | Sprint | Description |

| Story | SEND-19 | 10018 | Develop a User Interface for the App to sort the search results | In Review | SEND Sprint 4 | As a user of the Marketplace Product Price Comparator App, I want to be able to sort the search results for attributes of a product from various marketplace sites using a option through a Graphical User Interface (GUI), so that I can get list sorted by desired attribute (e.g., price, ratings etc.). Pre-conditions: The drop down menu in the GUI is available to select the attribute that user would like to sort the list by Post-conditions: Customer receives the sorted compared list of attributes of the desired product |
| --- | --- | --- | --- | --- | --- | --- |
| Story | SEND-17 | 10016 | Develop a User Interface for the App for searching product by keyword | In Review | SEND Sprint 4 | As a user of the Marketplace Product Price Comparator App, I want to be able to search the product using a keyword through a Graphical User Interface (GUI), so that I can get the price and other attributes of the product from different marketplace sites . Pre-conditions: # The set up for Python code development (IDE, interpreter etc.) is ready # The required Python libraries have been identified and installed Post-conditions: The options listed above shall be available and working without any problem. |
| Epic | SEND-30 | 10029 | Integration Testing of the final product | In Progress | N/A | Perform integration testing of the final product by following these steps: * Create test plan * Create test cases based on the systems requirements * Run manual tests based on the test cases |
| Epic | SEND-16 | 10015 | User stories based on system use cases | In Review | N/A | Create user stories based on the use cases defined in the systems requirements located here: https://docs.google.com/document/d/1MDipieQNJ6vfRnCrdXhrV2OH5enzNcXl/edit?usp=sharing&ouid=115485934865010381115&rtpof=true&sd=true - Connect to preview |

- Did you end up making any changes to any of these user stories? Did you break down further any the user stories? Did you identify any new user stories during this iteration and, if so, did you add them to the product backlog or decide to implement them right away? Explain.

ANS: We did not make any changes to any of the user stories.  The team did not see any need of breaking down any of the user stories.

Since this is the last sprint and no work is pending, there is no new user story required beyond this point.

- What are the "lessons learned" at the end of this iteration? What would you do differently next time? Explain.

ANS:  The SEND team has learned some lessons from this iteration and those are going to be used to improve the practice in next iterations.

- First creating a UI with a fixed size and adding widgets at predefined places can become extremely difficult when the actual backend data is used to populate the results.  It would have been better if we had created the larger UI window size and bigger boxes for search text input as well as results from the beginning.

- Unit testing at each step really helped as it reduced much effort during the integration testing.

- Issues were run into when using this app on an Ubuntu operating system, updating a system could change the path for the Chrome drivers for the browser. This would cause the webscraper to break, and could be addressed by generating configuration files for Linux distributions.

- Provide an updated numbered list of all user stories yet to be implemented; indicate pre- and post-conditions.

ANS: The current iteration (Sprint 4) is the last iteration of this product.  No more user stories are left in the backlog and no new stories have been created.

- If this is not the last iteration: Given the current functionality of the system and considering the pre- and post-conditions, identify a subset of user stories to be implemented during the next iteration. Be sure that the cumulative size of the selected user stories is about 1/3 of the size of the full backlog. Describe the functionality that your (partially implemented) system will have at the end of this iteration.

ANS: Not Applicable as this is the last iteration.

- If this is the last iteration: Are there any user stories left unimplemented in the backlog? Are there any new user stories that you would consider adding to the backlog. List these user stories and explain them.

ANS:  No more user stories are left in the backlog and no new stories have been created.

--------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------

- Checklist for this deliverable:

  - Estimated number of hours by each member:

| Hours Spent on | Name of the members |  |  |  |
| --- | --- | --- | --- | --- |
|  | Dheeraj Mohanbabu | Steve Anderau | Nayan Patel | Ethan Pellegrini |
| Week of 11/21 | 3 | 5 | 5.5 | 3 |
| Week of 11/28 | 3 | 3 | 8.5 | 6 |
| Week of 12/05 | 5 (Projected) | 10 (Projected) | 5.0 (Projected) | 8 (Projected) |
| Total Hours | 11 | 18.0 | 19.0 | 17.0 |

  - Meeting dates since the last project deliverable:

11/27 at 8:00 PM – 9:00 PM

12/01 at 8:00 PM – 9:00 PM

12/04 at 8:00 PM – 9:00 PM